# Autonomous Trading System Build – Progress Summary

Overview

This document summarizes what has been set up so far in the autonomous trading system architecture and the purpose of each component. The goal is to create a persistent executive layer that can plan, route, execute, and learn over time with minimal human intervention.

Core Objective

Build a multi‑brain system where:

- Tasks are ingested automatically

- A planner model breaks them into steps

- A router selects the best model/tool for each step

- An executor performs actions safely

- Memory persists across restarts

What Has Been Implemented

1. File‑Based Task Intake Layer

A watcher folder structure was created to simulate a task queue.

- watchers/inbox = task intake

- watchers/done = completed tasks

- logs = execution records

Dropping a file into inbox triggers the system loop.

2. Operator Execution Layer

A lightweight operator system is running in terminal and continuously watching the inbox directory. Its responsibilities:

- Detect new files

- Read instructions

- Execute safe shell actions

- Log output

- Move tasks to done

This is the foundation of persistence.

3. Claude Code as Active Worker

Claude Code is currently acting as the execution assistant. It:

- Reads inbox tasks

- Generates shell commands

- Proposes actions

- Waits for approval

Limitation discovered:

Claude Code is session‑based and frequently pauses to ask for permission. This breaks autonomy.

4. Early “CEO / Executive Layer” Concept

The architecture direction has been clarified as a supervisor model:

Task Intake → Planner Brain → Router → Executor → Memory → Outputs

The intent is for a persistent brain to sit above the models and keep work moving even when one model stops.

5. Databento DBN Integration Attempt

The system attempted to auto‑parse DBN files inside the watcher loop. This created friction:

- Heavy dependency requirements

- Slower loop

- Unnecessary decoding for most tasks

Decision:

Move DBN inspection into a separate script only triggered when needed.

6. Claude Permission Friction Identified

Major pain point:

Claude repeatedly asks:

- “Do you want to proceed?”

- “Should I move this file?”

This confirms Claude Code is not ideal as the primary always‑on supervisor.

Strategic Direction (Agreed Architecture)

Path A is preferred: OpenClaw as the supervisor layer.

Roles going forward:

Planner Brain (LEO):

- Kimi model

- Fast

- Cheap

- Produces structured plans

Deep Reasoning:

- Claude

- Used for complex debugging and architecture

Low Cost Parsing:

- Local models

Executor:

- OpenClaw tools

- Shell runner with safety rules

Memory:

- Markdown logs

- State files

- Persistent decision history

Review Gate:

- Auto‑approve safe actions

- Ask only for high‑risk actions

Current State

The system is partially operational:

- Inbox watcher works

- Tasks can be detected

- Execution loop exists

- Logging works

Remaining gaps:

- No true persistent planner yet

- No routing logic

- Too many manual confirmations

- DBN logic still mixed into core loop

Next Evolution Phase

1. Remove DBN decoding from watcher

2. Add Kimi as planning brain

3. Add risk classification layer

4. Let OpenClaw own execution

5. Use Claude only for complex tasks

Long Term Vision

A persistent “CEO layer” that:

- Never stops

- Plans continuously

- Routes work across models

- Learns from logs

- Survives restarts

- Requires human input only for major decisions